AGENTIC DEVELOPMENT
CONTROL PLANE

Architecture, technology stack, decision record, and implementation plan

Prepared for implementation review and agent continuation

| OWNER | Wesley Kao |
| --- | --- |
| STATUS | Recommended prototype baseline |
| VERSION | 0.2.2 |
| CURRENT AS OF | 11 August 2026 |

Review objective

Record the current recommended decisions, their reasoning, the remaining pilot hypotheses, and the implementation contract embodied in the accompanying downloadable prototype. This memo is suitable for architecture review and for handoff to Codex or Claude Code.

# Contents

1. Executive summary

2. Context, goals, and assumptions

3. Recommended architecture

4. Decision record

5. Technology stack

6. Shared project memory design

7. Integration contracts and data ownership

8. Mobile user experience

9. Security and reliability model

10. Implementation sequence and proof of concept

11. Alternatives and trade-offs

12. Risks, reviewer questions, and acceptance criteria

Appendices: data model, bootstrap contract, routing policy, prototype handoff, and sources

Document convention “Accepted” means recommended as the default architecture. “Proposed” means the component should be validated in a focused proof of concept. “Deferred” means intentionally excluded from the first production slice.

Product and API capabilities cited in this document were checked against first-party documentation or official repositories. Fast-moving features—especially Linear Agent APIs, Atomic interfaces, and memory integrations—should be revalidated immediately before production implementation.  [S1–S20]

# 1. Executive summary

Recommendation in one sentence Use Hermes as the mobile front door; keep Linear, Git, the governed Project Brain, and each runtime authoritative; validate Atomic and OpenViking through narrow pilots before promoting them to defaults.

Hermes should be the mobile-first interface through which Wesley captures ideas, asks for portfolio briefs, launches work, receives notifications, and resolves approvals. Telegram is the recommended first pilot channel. Chat plus Linear mobile/web is sufficient for the first slice; a custom dashboard is deferred until repeated use proves that a denser visual surface is necessary. [S1–S3]

Linear should remain the canonical portfolio and roadmap system. Hermes connects to Linear through the official remote MCP server for normal read/write operations; a later custom Linear agent can publish richer run plans and lifecycle updates through Agent Sessions, which remain in Developer Preview. [S4–S6]

A small control plane should perform deterministic routing, authorization, run registration, budget enforcement, workspace leasing, and event normalization. It must not attempt to replace Linear, Atomic, Git, or the memory backend.

Atomic is the proposed default root runtime for non-trivial engineering tasks because it supports versioned TypeScript workflows, explicit graphs, structured outputs, independent verification, checkpoints, evidence, approvals, retries, and RPC/SDK integration. It must first be A/B tested against a direct Codex or Claude Code path using quality, defects caught, human review minutes, elapsed time, cost, resumability, and adapter reliability. Atomic explicitly does not provide a security sandbox. [S7–S8]

Prime Agent should be used selectively for long-running, open-ended research or experiments that benefit from persistent Python state and recursive subagents—not as a second root orchestrator for the same task. It likewise requires external sandboxing. [S9–S10]

The memory architecture is accepted as two layers: a Git-backed Markdown/Obsidian knowledge system for reviewed, human-readable project truth, plus a replaceable Project Brain interface for bounded retrieval and later episodic continuity. OpenViking is the first candidate backend, but the first pilot is read-only: index accepted notes, evaluate retrieval and isolation, and defer automatic capture until the evidence supports it. [S11–S14]

Canonical knowledge should use a hybrid location: cross-project/product rationale in one private vault and code-coupled ADRs, API contracts, runbooks, and bootstrap files in the relevant repository. Personal-memory precedence is explicit: current instruction, then curated profile, then prior explicit preference, then inferred episodic memory. Prime, Orca, Buzz, a custom dashboard, and autonomous deployment are deferred. [S15–S18]

## Recommended outcome

One mobile interface, without making chat history the source of truth.

One roadmap, without mirroring status across Hermes Kanban, Obsidian, and agent sessions.

Shared context, without granting every agent unrestricted write access to canonical memory.

Interchangeable workers, with Atomic promoted only after an evidence-based comparison against direct Codex/Claude execution.

Auditable runs, approvals, evidence, costs, and artifacts across projects, demonstrated by a runnable handoff prototype.

# 2. Context, goals, and assumptions

## 2.1 Problem statement

Wesley is operating several product and research initiatives—such as Ovalo, Signal Ledger, AI Workflow Watch, and additional experiments—while using multiple coding and general-purpose agents. The operational problem is no longer only “Which agent can code?” It is:

How can ideas be captured from mobile and placed onto the correct roadmap?

How can every agent begin with the same verified project context?

How can work be routed to the right runtime without losing visibility?

How can decisions, evidence, and lessons survive changes in agent vendor?

How can autonomous work remain bounded, reviewable, and safe?

## 2.2 Goals

| ID | Goal | Meaning |
| --- | --- | --- |
| G1 | Mobile-first operation | Use Hermes as the conversational front door for portfolio queries, idea capture, run control, notifications, and approvals. |
| G2 | Roadmap integrity | Maintain one canonical roadmap and task status system in Linear. |
| G3 | Shared project awareness | Give Hermes, Atomic, Codex, Claude Code, and Prime bounded access to current project knowledge and relevant prior learnings. |
| G4 | Runtime independence | Allow coding and research runtimes to be added or replaced behind stable adapter contracts. |
| G5 | Trustworthy completion | Require evidence, deterministic checks, reviewer separation, and explicit human gates where appropriate. |
| G6 | Auditability | Record who/what initiated a run, which runtime and model acted, what changed, what checks passed, and what was approved. |

## 2.3 Non-goals

Building a complete project-management product to replace Linear.

Building a new generic workflow engine to replace Atomic.

Forcing every agent to share one unfiltered transcript or memory namespace.

Making Hermes responsible for process locks, retry semantics, container lifecycle, or cost accounting.

Automatically promoting every agent observation into accepted architecture documentation.

## 2.4 Initial assumptions

The first deployment is primarily single-user, with Wesley as the final approver.

Repositories and project notes may contain confidential information and should remain private by default.

Hermes runs continuously on a VPS; coding workloads run locally or on isolated remote workers.

Linear and GitHub are acceptable external SaaS dependencies; the memory and control-plane services should be self-hostable.

The first production slice values correctness and observability over maximum agent autonomy.

# 3. Recommended architecture

Figure 1. Recommended system boundaries. The control plane coordinates references and policies; it does not absorb the native state of every subsystem.

## 3.1 Architectural principles

| Principle | Implication |
| --- | --- |
| One task, one root orchestrator | Atomic, Prime, or Hermes may own a task, but only one of them controls the root lifecycle. Child agents return bounded results to the root. |
| Separate authorities | Linear owns work status; Git owns code; the control plane owns run and approval metadata; the reviewed vault owns accepted project decisions; the replaceable Project Brain interface owns retrieved context. |
| Deterministic control around probabilistic workers | Routing, permissions, budgets, leases, approvals, and completion gates are code and policy—not model improvisation. |
| Context is assembled, not dumped | Each run receives a bounded project brief with sources, freshness, and authority labels instead of the entire historical corpus. |
| Memory writes are governed | The pilot is read-only. Later episodic capture remains advisory; canonical knowledge always requires evidence and promotion. |
| Isolation is external | Agent runtimes execute inside worktrees and containers/VMs; a harness process boundary is not treated as a security boundary. |

## 3.2 Component responsibilities

| Component | Owns | Must not own |
| --- | --- | --- |
| Hermes | Mobile conversation, idea capture, project briefings, notifications, approval collection, and personal memory. | Roadmap truth, workflow checkpointing, code merging. |
| Linear | Initiatives, projects, issues, dependencies, priority, status, and owner/delegate relationships. | Agent-internal stage state and project knowledge. |
| Control plane | Routing, identity, policy, budgets, run registry, workspace leases, normalized events, approvals, artifact references. | Deep model reasoning and engineering workflow topology. |
| Obsidian vault | Reviewed product knowledge, architecture decisions, glossaries, principles, and long-lived research summaries. | Live task status and raw agent transcripts. |
| Project Brain / OpenViking | Bounded project retrieval in the pilot; later scoped episodic context behind a replaceable interface. | Canonical status, unrestricted automatic capture, or accepted decisions. |
| Atomic | Proposed verifiable engineering workflow graph and native stage state during the pilot. | Portfolio roadmap, mobile interface, or automatic status as the default before A/B evidence. |
| Prime Agent | Open-ended research, experiments, persistent Python analysis, and long-horizon specialist work. | Routine deterministic checks and root ownership of Atomic workflows. |
| Codex / Claude Code | Coding implementation, analysis, review, and focused worker tasks. | Shared write access to one workspace or unrestricted memory promotion. |
| Orca | Human worktree/session console, diff review, and optional mobile supervision. | Authoritative run state or roadmap. |
| GitHub | Repository, commits, PRs, code review, CI evidence, and delivery history. | Product idea backlog and personal memory. |

## 3.3 Why a thin control plane

The control plane should integrate native capabilities instead of recreating them. Atomic can manage workflow stages and checkpoints; Linear manages roadmap state; the Project Brain performs retrieval; Git records code history. The custom layer is valuable only where cross-system guarantees are required: stable run IDs, policy, workspace exclusivity, budgets, approvals, and a normalized event projection.

Do not build A universal “agent brain” that stores every chat, issue, file, workflow state, and source-of-truth record in one proprietary database. That design would create ambiguous authority, difficult migrations, and high memory-poisoning risk.

# 4. Decision record

| ID | Status | Decision | Rationale | Revisit trigger |
| --- | --- | --- | --- | --- |
| D-01 | Accepted | Hermes is the primary interface; Telegram is the first pilot channel. | Mobile conversation, notifications, approvals, scheduled work, and MCP are already native. Chat plus Linear is enough initially. | Revisit the channel or add a dashboard only after measured reliability or information-density problems. |
| D-02 | Accepted | Linear is the canonical roadmap and issue system. | It provides portfolio hierarchy, status, dependencies, comments, official MCP, and agent APIs. | Revisit if pricing, data residency, portability, or API limits become unacceptable. |
| D-03 | Accepted | Build a TypeScript modular-monolith control plane. | Aligns with Atomic and Linear ecosystems while keeping deployment, policy, and transactions simple. | Split services only after a measured scaling, isolation, or availability boundary appears. |
| D-04 | Proposed | Atomic is the candidate default for non-trivial engineering workflows. | Its verifiable graphs, artifacts, gates, resumability, and RPC/SDK surface fit the target process. | A/B test against direct Codex/Claude on real tasks; promote only if quality and review-effort data support it. |
| D-05 | Accepted | Use one root orchestrator per task. | Prevents cyclic delegation, conflicting lifecycle ownership, and unclear cancellation semantics. | No revisit expected; only bounded child-delegation depth may change. |
| D-06 | Accepted / Proposed | Adopt a two-layer Project Brain; pilot OpenViking read-only. | The vault preserves reviewed knowledge; a replaceable retrieval service gives agents bounded context without making memory authoritative. | Enable automatic capture only after retrieval, isolation, deletion, staleness, and privacy evaluations pass. |
| D-07 | Accepted | Agents propose; humans promote canonical knowledge. | Reduces stale, contradictory, inferred, or poisoned memory becoming project policy. | Automate narrowly defined low-risk promotion only after precision is measured. |
| D-08 | Accepted | One worktree and external sandbox per writing candidate; Docker/devcontainer for the pilot. | Prevents writer collisions and limits filesystem/credential exposure at reasonable pilot cost. | Move to remote micro-VMs when the repository, credentials, or threat model requires stronger isolation. |
| D-09 | Accepted | Use hybrid canonical knowledge locations. | Central vault stores portfolio and cross-project rationale; repo-local docs store code-coupled ADRs, contracts, runbooks, and bootstrap files. | Revisit only if synchronization or ownership becomes confusing in practice. |
| D-10 | Accepted | Personal-memory precedence is explicit. | Current instruction > curated profile > prior explicit preference > inferred episodic memory prevents silent profile drift. | Revisit only when collaborators require a separate organization/team memory model. |
| D-11 | Deferred | Linear AgentSession preview APIs, custom Hermes dashboard, Prime, Orca automation, Buzz, and autonomous deployment are not MVP dependencies. | The first slice should prove mobile control, retrieval, governed execution, and evidence with the fewest moving parts. | Adopt each item only when a measured workflow gap justifies it. |

## 4.1 Key trade-off: Hermes as interface, not authority

Hermes provides the best conversational and mobile experience in this stack, but chat is not a reliable system of record. A Hermes response should be assembled from current Linear, Git, control-plane, and memory data, then include deep links when the user needs detail. This preserves convenience without creating a hidden shadow roadmap.

## 4.2 Key trade-off: Atomic versus direct coding agents

Atomic reduces custom workflow infrastructure and provides stronger evidence and resumability, but it adds a young runtime and workflow-authoring layer. The pilot therefore preserves both paths: Atomic for a versioned engineering graph and direct Codex/Claude for low-ceremony bounded work. Comparable tasks or seeded defects should determine the default. Atomic remains behind an adapter, so Linear, Git, the vault, and stable control-plane run metadata survive replacement.

## 4.3 Current implementation choices

Telegram first; Hermes chat plus Linear mobile/web; no custom user dashboard in the first slice.

Read-only Project Brain retrieval first; automatic OpenViking capture is deferred.

Docker/devcontainer is acceptable for the non-sensitive pilot; production credentials are excluded.

Atomic and direct Codex/Claude paths will be compared before a permanent default is selected.

# 5. Technology stack

## 5.1 Recommended production stack

| Layer | Recommended choice | Reason |
| --- | --- | --- |
| Mobile interface | Hermes gateway; Telegram first unless another documented channel is preferred | Fastest path to reliable mobile conversation and push-style notifications. |
| Roadmap | Linear Initiatives / Projects / Issues | One portfolio and execution backlog across all projects. |
| Linear integration | Official remote MCP initially; GraphQL/webhooks and Agent APIs later | MCP minimizes initial code; APIs provide richer native agent status when justified. |
| Control plane | TypeScript on Node.js 22; modular monolith with HTTP API and MCP server | Typed integration with Atomic and Linear; simple deployment and transactions. |
| HTTP and schemas | Fastify + TypeBox preferred for production; Node built-ins in the prototype | JSON Schema-friendly contracts without making a framework choice an architectural invariant. |
| Data access | Drizzle preferred after PostgreSQL migration | Explicit migrations and typed SQL while preserving the Store interface. |
| Operational database | PostgreSQL | Tasks, runs, native references, approvals, events, leases, policies, and artifact indexes. |
| Job coordination | PostgreSQL outbox + worker leases; add a Postgres-backed queue only when needed | Avoids introducing Redis before the workload requires it. |
| Engineering workflow | Atomic candidate plus direct Codex/Claude comparison path | Promote a default only after measured quality, review burden, cost, and reliability. |
| Research specialist | Prime Agent behind a feature flag | Persistent Python and long-horizon exploration where it adds measurable value. |
| Coding workers | Codex and Claude Code | Provider diversity, cross-review, and task-specific strengths. |
| Shared memory | Project Brain API; OpenViking read-only candidate | Preserves replaceability and evaluates retrieval before enabling automatic capture. |
| Canonical knowledge | Private central vault plus repository-local technical docs | Cross-project rationale stays centralized; code-coupled ADRs and runbooks remain near code. |
| Execution isolation | Docker/devcontainer pilot + Git worktree per candidate; micro-VM optional later | External security and concurrency boundary without overbuilding the first non-sensitive pilot. |
| Code and delivery | GitHub | PRs, review, CI, code history, and release evidence. |
| Artifacts | S3-compatible object storage or private repository artifacts | Large logs, screenshots, reports, and evidence kept outside model context. |
| Observability | OpenTelemetry; optional Langfuse for model traces | Cross-runtime correlation and cost/latency/error analysis. |
| Human agent console | Hermes + Linear initially; Orca optional later | Avoid another interface until live parallel-agent supervision becomes a frequent need. |

## 5.2 Control-plane modules

| Module | Responsibility |
| --- | --- |
| Project Registry | Maps project IDs to Linear teams/projects, repositories, vault paths, memory URIs, policies, and default workflows. |
| Task Router | Chooses the root runtime from explicit rules; a model may recommend but policy code decides. |
| Run Registry | Stores stable run IDs, parent/child relations, native run references, status projections, costs, and timestamps. |
| Runtime Adapters | Translate start, status, event, steer, approval, pause/resume, cancel, and artifact operations. |
| Workspace Manager | Creates worktrees/containers, grants one write lease, snapshots results, and tears down environments. |
| Approval Service | Creates typed approval requests and verifies the responding user/channel before resuming a run. |
| Context Service | Builds a sourced project brief from Linear, Git, Obsidian/OpenViking, and the active task. |
| Memory Governance | Stores memory proposals, evidence, review state, promotion, rejection, and supersession. |
| Event Normalizer | Projects native runtime events into a common timeline while preserving raw payloads. |
| Policy and Budget Engine | Enforces model/runtime allowlists, cost ceilings, execution depth, network access, and destructive-action gates. |

## 5.3 Recommended Hermes-facing MCP tools

projects_list project_get_brief idea_capture roadmap_search runs_start runs_list run_get run_steer run_pause run_resume run_cancel run_compare approvals_list approval_resolve memory_search memory_propose memory_promote memory_reject

These tools should accept stable project and run identifiers. Hermes should not receive direct container, process, credential, or worktree-management tools.

# 6. Shared project memory design

Figure 2. Memory is separated by authority and promotion state. Operational state must be queried live rather than recalled from old memory.

## 6.1 Four kinds of knowledge

| Class | Primary home | Examples | Governance |
| --- | --- | --- | --- |
| Operational state | Linear, Git, tests, run registry | Current status, assignments, code, CI results, active runs | Never copied into long-term memory as authoritative status. |
| Canonical project knowledge | Obsidian vault | Vision, accepted decisions, architecture, glossary, constraints | Reviewed, versioned, and explicitly superseded. |
| Episodic memory | Project Brain / OpenViking | What agents attempted, learned, failed on, and left unresolved | Automatic capture is disabled in the first pilot; later opt-in content remains advisory. |
| Procedural knowledge | Agent Skills / versioned workflow packages | How to perform repository analysis, issue-to-PR, evaluation, release, etc. | Tested, versioned, and reviewed like code. |

## 6.2 Source precedence

| Priority | Source | Use |
| --- | --- | --- |
| 1 | Current Linear state | What is planned, assigned, blocked, cancelled, or complete. |
| 2 | Git and executable checks | What code and behavior exist now. |
| 3 | Accepted Obsidian decisions | Why the current design was selected and what constraints apply. |
| 4 | Verified project resources | Specs, research, customer evidence, and linked external references. |
| 5 | Project Brain episodic memory (when enabled) | Useful prior attempts and observations; OpenViking is only the pilot backend and remains subject to staleness and confidence. |
| 6 | Model inference | A hypothesis only, never a substitute for a source. |

## 6.3 Personal-memory precedence

| Priority | Source | Rule |
| --- | --- | --- |
| 1 | Current explicit instruction | The latest direct instruction from Wesley controls the current task. |
| 2 | Curated user profile | Reviewed preferences and standing constraints, stored in a small human-editable profile. |
| 3 | Prior explicit preference | Earlier user statements are useful when still current and not contradicted. |
| 4 | Inferred episodic memory | A hypothesis for personalization, never permission to silently rewrite the curated profile. |

Hermes may use conversational memory for continuity and OpenViking may retain inferred observations, but neither may silently change the curated user profile. Personal memory must also be isolated from project policy and from future collaborator/team memory.

## 6.4 Knowledge location and vault structure

wesley-project-brain/ ├── 00 Portfolio/ │ ├── Project Index.md │ ├── Decisions Awaiting Review.md │ └── Cross-Project Risks.md ├── Projects/ │ ├── Ovalo/ │ │ ├── Project.md │ │ ├── Current Context.md │ │ ├── Architecture/ │ │ ├── Decisions/ │ │ ├── Features/ │ │ ├── Research/ │ │ └── Run Summaries/ │ ├── Signal Ledger/ │ └── AI Workflow Watch/ ├── Shared/ │ ├── Engineering Principles.md │ ├── Product Principles.md │ ├── Agent Policies.md │ └── Evaluation Standards.md ├── Skills/ ├── Inbox/Agent Memory Proposals/ └── Templates/

Use a hybrid location. The central private vault stores portfolio context, product vision, cross-project decisions, research synthesis, and shared principles. Repository-local documentation stores code-specific ADRs, API contracts, build/deployment instructions, runbooks, and AGENTS.md/CLAUDE.md bootstrap files. The Project Brain indexes both with source and revision metadata. Obsidian remains ordinary Markdown and does not need to be running for agents to access the repository or context service. [S15–S16]

## 6.5 OpenViking pilot, namespace, and isolation

account: wesley user: wesley peers: hermes atomic codex claude-code prime-agent workspaces: ovalo signal-ledger ai-workflow-watch shared-engineering

Project resources are shared by workspace and agent-specific experiences retain peer identity. In the first pilot, only accepted vault material is indexed and retrieved through read-only Project Brain operations. Automatic pre-prompt recall and post-turn capture remain disabled until tests cover correct-project retrieval, superseded decisions, stale content, cross-project leakage, deletion, and no-result behavior. OpenViking remains behind the Project Brain adapter. [S11–S14]

## 6.6 Memory promotion lifecycle

An agent finishes meaningful work and publishes a structured run summary with sources, changed files, tests, unresolved questions, and confidence.

During the read-only pilot, the run summary is stored as evidence and may create a memory proposal; automatic episodic ingestion is disabled.

Claims that could change architecture, product policy, API contracts, or workflow rules become memory proposals—not direct edits to accepted notes.

Hermes presents the proposal and supporting evidence on mobile, or creates a Linear review issue when discussion is required.

Wesley accepts, rejects, edits, or marks the proposal as superseding an earlier decision.

The accepted Markdown change is committed to the central vault or relevant repository and re-indexed as an authoritative project resource.

Automatic episodic capture is a later release. It must add redaction, retention, deletion, peer/project identity, capture bypass for sensitive sessions, and retrieval-quality monitoring before it is enabled broadly.

Memory safety rule Do not allow a model to convert “I observed this once” into “This is how the project works” without evidence, freshness, and an explicit promotion path.

# 7. Integration contracts and data ownership

## 7.1 Hermes ↔ Linear

The first implementation should connect Hermes to Linear’s official remote MCP server. Linear provides a read/write endpoint and a separate read-only endpoint; OAuth scopes or restricted API keys should be used to minimize authority. The MCP surface supports finding, creating, and updating issues, projects, and comments. [S4]

For high-risk actions—deleting work, changing initiative structure, bulk status changes, or editing sensitive projects—Hermes should call a control-plane approval tool rather than directly invoking a broad Linear write tool.

Later, a custom Linear agent can receive delegated issues through webhooks and publish native Agent Session activities, plans, waiting states, errors, external run links, and PR links. Those APIs are currently marked Developer Preview and should not be a launch dependency. [S5–S6]

## 7.2 Hermes ↔ control plane

Expose a small authenticated MCP server from the control plane. The server returns structured project briefs and run state, while Hermes turns those structures into conversational responses. Every mutating call should include the authenticated user, source channel, correlation ID, and idempotency key.

## 7.3 Control plane ↔ Atomic

Use Atomic JSONL RPC for the initial candidate adapter because it provides a process boundary, streamed events, state retrieval, steering, and cancellation. Keep direct Codex/Claude adapters available for the A/B comparison. Atomic remains authoritative for its native graph only when it is selected as the root runtime. [S7–S8]

The control plane stores the Atomic native run/session reference, workflow name and version, workspace ID, budget policy, and a normalized status projection. It should never reconstruct Atomic’s stage graph from prose.

## 7.4 Control plane ↔ Prime Agent

Prime remains deferred behind a feature flag. When evaluated, invoke it through RPC for bounded research or experimental stages with allowed paths, network policy, budget, time/turn limits, and an expected artifact schema. Prime must not become a hidden co-orchestrator. [S9–S10]

## 7.5 Codex and Claude Code

Codex and Claude Code should run through approved wrappers in isolated worktrees. Both receive the same bounded project brief and repository bootstrap, while native session state remains separate. The first comparison should use the same task, repository revision, budget class, deterministic checks, and reviewer rubric as the Atomic path. [S19–S20]

## 7.6 Orca and Buzz

Orca can create and supervise parallel worktrees, open Linear/GitHub context, review diffs, and provide mobile monitoring. It is therefore valuable as a deep operational console, but the user should enter through Hermes and receive an “Open in Orca” link only when hands-on review is needed. [S17]

Buzz offers a combined relay for humans, agents, workflows, Git events, and project memory, but its own repository explicitly describes the product as unfinished. It should remain a watch item rather than a foundational dependency. [S18]

## 7.7 Normalized runtime interface

interface RuntimeAdapter { capabilities(): Promise<RuntimeCapabilities>; start(request: StartRunRequest): Promise<NativeRunRef>; getStatus(ref: NativeRunRef): Promise<NormalizedRun>; events(ref: NativeRunRef, cursor?: string): AsyncIterable<RunEvent>; steer(ref: NativeRunRef, message: string): Promise<void>; approve(ref: NativeRunRef, decision: ApprovalDecision): Promise<void>; pause?(ref: NativeRunRef): Promise<void>; resume?(ref: NativeRunRef): Promise<void>; cancel(ref: NativeRunRef): Promise<void>; collectArtifacts(ref: NativeRunRef): Promise<ArtifactRef[]>; }

Capability discovery is important. If a runtime does not support native pause, steering, or approval, the interface must not simulate those guarantees.

## 7.8 Data ownership table

| Data | Authority | Rule |
| --- | --- | --- |
| Portfolio structure and issue status | Linear | Control plane caches references and read projections only. |
| Source code, commits, PRs, CI | GitHub/Git | Agents work on branches/worktrees; accepted code is merged through Git. |
| Workflow stages and checkpoints | Native root runtime | Atomic/Prime/Hermes state is referenced, not reimplemented. |
| Cross-runtime run ID, budget, approval, workspace lease | Control plane/PostgreSQL | Stable across runtime replacement. |
| Accepted decisions and project documentation | Obsidian vault/Git | Reviewable and versioned. |
| Retrieved and episodic memory | Project Brain interface; OpenViking is the pilot backend | Never overrides current operational truth; backend remains replaceable. |
| Personal preferences and conversational context | Curated profile + Hermes; Project Brain inference is advisory | Apply explicit precedence and scope separately from project or team rules. |
| Large artifacts | Object storage / GitHub artifacts | Referenced from runs and Linear issues. |

# 8. Mobile user experience

## 8.1 Hermes information architecture

| Mobile view | Content |
| --- | --- |
| Portfolio | All projects, milestones, health, recent decisions, and active runs. |
| Project brief | Current objective, Linear status, recent code changes, accepted decisions, risks, and pending approvals. |
| Idea capture | Deduplicate against Linear and memory, create an idea, link prior research, and suggest next action. |
| Active runs | Runtime, stage, elapsed time, cost, evidence, workspace, and status. |
| Needs Wesley | Approvals, questions, credentials, blocked decisions, and ready-for-review PRs. |
| Memory review | Proposed knowledge changes with evidence and accept/edit/reject actions. |

## 8.2 Example interactions

| Scenario | Example command |
| --- | --- |
| Portfolio briefing | “Show me all projects, what changed since yesterday, and anything that needs me.” |
| Idea capture | “Add an Ovalo idea: generate a listening lesson from a short-form video. Check for duplicates first.” |
| Decision recall | “Why did we choose to preload Phrase terminology instead of calling it during a live meeting?” |
| Delegation | “Assign OVA-388 to Atomic. Use Claude for implementation, Codex as a fresh verifier, and stop before PR creation.” |
| Run control | “Pause the Signal Ledger adapter run and show me the failed evidence.” |
| Memory promotion | “Promote the verified Apple latency finding into Ovalo architecture, superseding the earlier cloud-first note.” |

## 8.3 Example project brief payload

{ "project": "ovalo", "currentMilestone": "Speaking MVP", "linear": {"inProgress": 6, "blocked": 2, "planned": 14}, "activeRuns": [ {"issue": "OVA-388", "runtime": "atomic", "stage": "fresh-verifier"} ], "acceptedDecisions": [ "Use on-device transcription for low-latency mode" ], "knownRisks": [ "Cross-language pronunciation calibration" ], "needsWesley": [ "Approve OVA-388 architecture" ], "freshness": { "linear": "live", "git": "latest default branch", "memory": "indexed 12 minutes ago" } }

Hermes should summarize this payload and offer targeted actions. The payload itself should be inspectable for debugging and audit.

## 8.4 Deep-link strategy

Linear link for roadmap, issue discussion, and project detail.

Orca link for live worktree/session supervision.

GitHub link for diff, PR, CI, and code review.

Obsidian URI or repository link for an accepted decision note.

Artifact link for screenshots, logs, reports, or benchmark output.

# 9. Security and reliability model

Critical boundary Atomic and Prime explicitly state that their process architecture is not a security sandbox. External containment is mandatory for autonomous execution. [S7–S10]

| Risk area | Failure mode | Required mitigation |
| --- | --- | --- |
| Agent command execution | Destructive shell commands or access to unrelated files | Container/VM per writing run; read-only mounts by default; command policy; explicit escalation. |
| Concurrent writes | Two agents corrupt or overwrite the same branch/worktree | One workspace write lease; separate worktree per candidate; lease expiry and reconciliation. |
| Credentials | Agent exfiltrates long-lived tokens | Short-lived scoped credentials; secret broker; no production secrets in default runner; redact logs. |
| Prompt injection | Issue, document, webpage, or memory tells the agent to bypass policy | Mark external content untrusted; policy outside the model; tool allowlists; no automatic privilege expansion. |
| Memory poisoning | Incorrect agent claim becomes permanent project guidance | Separate episodic and canonical stores; evidence; human promotion; supersession metadata. |
| Cross-project leakage | Ovalo context enters Signal Ledger run | Project/workspace identity, namespace isolation, explicit shared-resource allowlist. |
| Runaway cost or loops | Agent consumes unbounded tokens/time | Per-run cost, turn, time, and child-depth limits; circuit breakers; global kill switch. |
| False completion | Agent reports success without evidence | Deterministic checks, typed outputs, fresh verifier, artifact-backed evidence, human gate. |
| Stale status | Hermes reports old memory as current roadmap state | Query Linear/Git/control plane live; show freshness; never answer live status from episodic memory alone. |
| Supply-chain skills | Malicious or changed skill/extension executes code | Pin versions/commits, review manifests, allowlist packages, run in sandbox, maintain provenance. |

## 9.1 Approval policy

Always require approval for production deployment, secrets access, destructive database operations, deleting Linear data, and merging to protected branches.

Require approval before canonical memory promotion until the process has demonstrated high precision.

Allow automatic read-only research and deterministic checks in isolated environments.

Allow PR preparation without merge when the workflow meets evidence gates.

Authenticate the approver and include the exact action, scope, diff/evidence, and expiry in every mobile approval card.

## 9.2 Reliability mechanisms

Idempotency keys for all start, approve, cancel, and external-write operations.

PostgreSQL outbox for durable events and webhook delivery.

Worker heartbeats and lease reconciliation for abandoned runs.

Native runtime event cursors plus periodic state reconciliation.

Artifact checksums, immutable run summaries, and explicit terminal states.

# 10. Implementation sequence and proof of concept

## 10.1 Phase 0 — establish the information model

Create the Linear initiative/project taxonomy for each active product.

Create the Project Registry with project ID, Linear IDs, repositories, vault path, memory URI, and default policy.

Create Obsidian templates for Project, Decision, Research, Feature, and Memory Proposal.

Define source precedence and status semantics before connecting agents.

Exit criterion: a project can be identified unambiguously and a human can inspect its canonical roadmap and knowledge locations.

## 10.2 Phase 1 — Hermes, Linear, and read-only shared context

Use Telegram as the first Hermes mobile channel and retain a separate recovery/admin path.

Connect the official Linear MCP server with least-privilege scopes.

Implement the Project Brain interface and deploy OpenViking only as a read-only candidate backend.

Create a one-way indexer that publishes accepted central-vault and repository-local Markdown with source revisions.

Implement project_get_brief, idea_capture, memory_search, and memory_propose; do not enable automatic capture.

Evaluate correct-project retrieval, stale and superseded decisions, cross-project leakage, deletion, and no-result behavior.

Exit criterion: from mobile, Hermes can capture an idea, find duplicates, create/update Linear, and answer a project question with current, sourced, correctly scoped context.

## 10.3 Phase 2 — governed control-plane and first candidate run

Harden the supplied TypeScript prototype and migrate the Store implementation from demo SQLite to PostgreSQL with an outbox and reconciliation worker.

Implement a Docker/devcontainer runner plus one isolated Git worktree and writer lease per candidate; keep production secrets out of the pilot.

Harden the Atomic RPC adapter and create one issue-to-PR workflow with research, plan, implementation, deterministic checks, fresh verifier, and approval.

Expose start, status, evidence, cancel, steer where supported, and approval tools to Hermes.

Exit criterion: Wesley can start a real Linear issue from mobile, observe a bounded candidate run, resolve an approval, and receive a GitHub PR or evidence package without relying on a custom dashboard.

## 10.4 Phase 3 — Atomic versus direct-agent A/B evaluation

Add direct Codex and Claude Code adapters with the same run contract, project brief, isolation policy, and deterministic checks.

Run comparable tasks or seeded defects through Atomic and direct-agent paths in separate worktrees.

Measure correctness, defects caught, human review minutes, cost, elapsed time, resumability, cancellation, and integration reliability.

Promote Atomic to the default only if the results justify its additional workflow layer; otherwise retain it for tasks that benefit specifically from its graph and verification semantics.

Exit criterion: routing is based on measured task outcomes rather than preference or hype.

## 10.5 Phase 4 — evaluated memory capture and optional visibility layers

Enable episodic capture for one project only after read-only retrieval, redaction, retention, deletion, namespace isolation, and capture-bypass tests pass.

Build a custom Linear agent or Hermes dashboard plugin only if chat plus Linear cannot provide adequate awareness.

Add Prime or Orca only after a benchmark shows lower review burden or materially better long-horizon/operator outcomes.

Exit criterion: each optional component is adopted because it closes a measured gap, not because it is available.

## 10.6 Recommended proof-of-concept scope

Use one real Ovalo issue Select a medium-risk feature with deterministic tests and a reviewable output. Avoid a trivial documentation edit and a production migration. The proof should exercise idea/task retrieval, one read-only Project Brain context pack, an Atomic candidate and a comparable direct-agent candidate, one approval, evidence, and one unpromoted memory proposal.

| ID | Acceptance criterion |
| --- | --- |
| P1 | Hermes retrieves the correct Linear issue and current project brief. |
| P2 | The control plane creates exactly one isolated worktree and writing lease. |
| P3 | Atomic runs a visible, resumable candidate graph and emits structured evidence. |
| P4 | A fresh verifier catches at least one seeded or realistic defect, or produces evidence-backed approval. |
| P5 | Wesley can pause/cancel/approve from mobile. |
| P6 | The resulting PR links to the Linear issue and includes tests/evidence. |
| P7 | A project-learning proposal is created but is not promoted automatically. |
| P8 | A direct Codex or Claude candidate is evaluated under the same task, revision, checks, and reviewer rubric. |
| P9 | OpenViking remains read-only and returns no cross-project or superseded decision as current guidance. |

# 11. Alternatives and trade-offs

| Alternative | Benefit | Cost / risk | Decision |
| --- | --- | --- | --- |
| Hermes Kanban as the main roadmap | Lower setup effort and tightly integrated with Hermes. | Creates a second roadmap and weaker long-lived portfolio hierarchy. | Do not use as canonical roadmap; allow temporary internal worker tasks only. |
| Obsidian alone as shared memory | Simple, transparent, no separate memory server. | Weak lifecycle capture, semantic retrieval, agent isolation, and context budgeting. | Use for canonical knowledge, not as the only machine-memory layer. |
| OpenViking alone | One retrieval and memory system for all agents. | Human review and long-term readability are weaker than a curated Markdown vault. | Keep canonical knowledge in Obsidian/Git. |
| Custom Postgres + vector memory | Maximum control and fewer vendors. | Substantial work to implement extraction, retrieval, lifecycle hooks, scoping, and evaluation. | Keep OpenViking behind an abstraction; replace later if needed. |
| Temporal/LangGraph as the root workflow engine | Mature durable workflow concepts or flexible graph orchestration. | Duplicates Atomic workflow ownership and increases integration complexity. | Defer; add only if non-engineering workflows outgrow the control plane. |
| Paperclip as the entire control plane | Strong agent-organization, budget, task, and governance concepts. | Would compete with Linear and introduce another work model. | Watch and borrow patterns; do not adopt initially. |
| Orca as the primary UI | Excellent live worktree and agent supervision. | Not the best portfolio, memory, or general mobile assistant interface. | Use as deep link/operator tool. |
| Buzz as the collaboration layer now | Unified humans, agents, workflows, Git events, and project memory. | Early product, additional relay/workspace, and overlapping authority. | Defer until multi-person collaboration justifies it. |
| Direct Hermes → agent shell calls | Fastest prototype. | No stable run registry, policy boundary, lease, budget, or reconciliation. | Reject for production; use the control-plane MCP. |

## 11.1 Why not one universal agent?

The tools optimize different layers: Hermes is a persistent personal interface; Atomic is a verifiable engineering runtime; Prime is a long-running research harness; Codex and Claude Code are coding workers; Orca is an operator console; Linear is a roadmap. Attempting to select one product to own every layer would sacrifice strong native capabilities and create a difficult migration boundary.

# 12. Risks, reviewer questions, and acceptance criteria

## 12.1 Principal architecture risks

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| OpenViking maturity | The memory backend is young and evolving. | Hide it behind Project Brain APIs; maintain the canonical vault; benchmark retrieval quality and operate backups. |
| Atomic dependency | Workflow behavior or interfaces may change rapidly. | Adapter boundary, pinned version, exported workflow definitions, and a fallback direct-agent path. |
| MCP reliability and OAuth on a remote gateway | Remote MCP sessions can fail or require re-authentication. | Token health checks, reconnect logic, least-privilege API-key fallback, and clear operational runbooks. |
| Too much automation too early | Agents may create noise, costs, or unsafe changes. | Start read-heavy, require approvals, and expand autonomy only using measured evidence. |
| Duplicate project state | Linear, Obsidian, Hermes, and run metadata may diverge. | Explicit authority matrix and no full roadmap mirroring. |
| Mobile ambiguity | Natural-language commands can under-specify destructive intent. | Typed previews and confirm exact project, issue, workflow, budget, and side effects before launch. |
| Review overload | Multiple agents can generate more work than Wesley can evaluate. | Limit concurrency, use deterministic gates, summarize evidence, and rank “Needs Wesley” items. |

## 12.2 Questions for the external reviewer

Are the authority boundaries clear enough to prevent split-brain status and memory?

What A/B benchmark threshold should Atomic meet before it becomes the default for non-trivial engineering work?

Does the read-only OpenViking pilot demonstrate acceptable retrieval precision, isolation, deletion, and stale-memory behavior?

Does the hybrid knowledge location clearly separate central product rationale from repository-local technical truth?

Is one write lease per workspace sufficient for parallel agents and nested workflows?

Which actions require mandatory human approval, and which may become policy-approved after evidence accumulates?

Does the adapter preserve enough native capability, and should Linear Agent APIs remain deferred while in Developer Preview?

Are the identity boundaries and backup/disaster-recovery model adequate for confidential project data?

## 12.3 Architecture acceptance criteria

| Area | Acceptance criterion |
| --- | --- |
| Authority | Every important datum has one named authoritative system. |
| Replaceability | Replacing an agent runtime does not require migrating roadmap, code, or canonical knowledge. |
| Mobile completeness | All common actions—brief, capture, launch, monitor, approve, cancel—are possible through Hermes. |
| Evidence | Completion requires stored, inspectable evidence rather than an agent self-report. |
| Isolation | Every writing run is contained and cannot modify another run’s workspace. |
| Memory governance | The pilot is read-only; later automatic capture cannot silently become accepted project policy. |
| Observability | A stable run ID correlates task, runtime, model, workspace, events, cost, artifacts, and PR. |
| Graceful degradation | If OpenViking, Orca, or a runtime is unavailable, the roadmap and accepted knowledge remain usable. |

# Appendix A — Core data model

| Table | Key fields / purpose |
| --- | --- |
| projects | project_id, name, linear_team_id, linear_project_ids, repository_ids, vault_path, memory_uri, default_policy_id |
| tasks | task_id, project_id, linear_issue_id, objective, priority, requested_by, status_projection |
| runs | run_id, task_id, root_runtime, native_run_id, native_session_id, parent_run_id, workflow_name, workflow_version, status, budget |
| run_events | event_id, run_id, native_cursor, normalized_type, timestamp, summary, raw_payload_ref |
| workspaces | workspace_id, repository_id, worktree_path, container_id, branch, status |
| workspace_leases | workspace_id, run_id, mode, acquired_at, expires_at, heartbeat_at |
| approvals | approval_id, run_id, action_type, requested_scope, evidence_refs, state, resolved_by, resolved_at |
| artifacts | artifact_id, run_id, kind, uri, checksum, media_type, created_at |
| memory_proposals | proposal_id, project_id, run_id, claim, evidence_refs, confidence, target_note, state, reviewer |
| policies | policy_id, allowed_runtimes, models, tools, network, max_cost, max_turns, approval_rules |

# Appendix B — Repository bootstrap contract

# .project-context.yaml project_id: ovalo linear_team: OVA memory_uri: viking://resources/projects/ovalo shared_memory_uri: viking://resources/shared canonical_vault_path: Projects/Ovalo repositories: - ovalo/app - ovalo/content-pipeline

# AGENTS.md — shared project context protocol Before planning or editing: 1. Read .project-context.yaml. 2. Retrieve the current Linear issue and project state. 3. Retrieve accepted decisions, relevant architecture, known risks, and prior work for the issue or subsystem. 4. Treat Linear as authoritative for work status. 5. Treat Git and executable checks as authoritative for behavior. 6. Treat accepted vault documents as authoritative for decisions. After meaningful work: 1. Publish a structured run summary. 2. Record task-specific episodic learnings. 3. Propose—do not directly promote—new canonical knowledge.

# Appendix C — Example routing policy

| Task class | Root runtime | Reason |
| --- | --- | --- |
| Bug fix, feature, migration, refactor, issue-to-PR | Atomic candidate or direct Codex/Claude path | Run the same task contract and evidence gates during the pilot; select a permanent default only from measured results. |
| Repository analysis requiring evidence | Atomic candidate | Use an auditable fan-out/synthesis graph when the task benefits from durable stages and evidence. |
| Open-ended technical investigation | Prime Agent — deferred feature flag | Use only after a benchmark shows incremental value from persistent Python and recursive research. |
| Personal research, reminders, recurring monitoring | Hermes | Persistent interface, schedules, and notifications. |
| Focused coding implementation or review | Codex or Claude Code | Run as a worker or direct bounded task in an isolated worktree. |
| Several competing implementations | Parallel Atomic/direct-agent candidates | One worktree per candidate; identical task contract and checks; independent evaluator and human selection. |

# Appendix D — Downloadable prototype handoff

A runnable TypeScript prototype accompanies this document. It is intended as a continuation point for Codex or Claude Code, not as a claim of production readiness.

| Prototype area | Included implementation |
| --- | --- |
| Runtime | Node.js 22.16+, native ESM TypeScript execution with experimental type stripping; no dependency installation is required. |
| Persistence | Node built-in SQLite for the zero-dependency demo; infra/postgres/001_initial.sql defines the production PostgreSQL target. |
| Interfaces | HTTP API, Server-Sent Events, developer console, and a Hermes-compatible stdio MCP server. Production authentication remains a continuation task. |
| Implemented flow | Projects and briefs, idea capture, mock engineering lifecycles, typed approval, artifacts, unpromoted memory proposals, steering, and Atomic/Codex/Claude comparison runs. |
| Integration scaffolds | Atomic strict-LF JSONL RPC client, local read-only Project Brain fallback, runtime adapter contract, and PostgreSQL migration target. |
| Handoff files | START_HERE.md, README.md, AGENTS.md, CLAUDE.md, docs/DECISIONS.md, continuation plan, backlog, API/MCP guides, verification record, tests, and PostgreSQL schema. |
| Deliberate gaps | No production authentication, remote sandbox, Linear write-through, OpenViking protocol backend, PostgreSQL store, native Codex/Claude adapter, or automatic memory capture. |

## Continuation priorities

Migrate the Store interface to PostgreSQL and add an outbox, worker leases, native-event cursors, and reconciliation.

Add a real per-run Docker/devcontainer or micro-VM provider without exposing unrestricted host control to an agent.

Harden Atomic RPC lifecycle mapping and implement direct Codex/Claude adapters under one contract.

Run the Atomic versus direct-agent benchmark before changing the proposed default.

Evaluate read-only Project Brain retrieval before enabling any automatic episodic capture.

Prototype safety boundary The bundled mock workflow is safe for demonstration. The experimental Atomic adapter can execute model-generated commands and must not be enabled against sensitive repositories or credentials without external containment.

# Appendix E — Primary sources

All links below are first-party documentation or official repositories. Accessed 11 August 2026.

[S1] Nous Research — Hermes Agent repository and overview

[S2] Nous Research — Hermes MCP integration and MCP server

[S3] Nous Research — Hermes integrations, memory providers, messaging, and plugins

[S4] Linear — Official remote MCP server documentation

[S5] Linear Developers — Building agents in Linear

[S6] Linear Developers — Agent Session and Agent Activity lifecycle

[S7] Bastani — Atomic verifiable coding-agent runtime

[S8] Bastani — Atomic JSONL RPC mode

[S9] Prime Intellect — Prime Agent repository and architecture

[S10] Prime Intellect — Prime Agent JSONL RPC mode

[S11] OpenViking — Agent integrations overview

[S12] OpenViking — Native Hermes Agent memory provider

[S13] OpenViking — Codex memory plugin

[S14] OpenViking — MCP integration and tool surface

[S15] Obsidian Help — Obsidian URI for automation and deep links

[S16] Obsidian Help — Sync security, local vaults, and encryption

[S17] Stably — Orca agent-development environment

[S18] Block — Buzz human-agent collaboration workspace

[S19] OpenAI — Codex and repository AGENTS.md guidance

[S20] Anthropic — Claude Code project memory

Review status This version records the recommended prototype baseline and accompanies a runnable, tested demo implementation. Live Linear, OpenViking, Atomic, Codex, and Claude integrations still require credentials, adapter hardening, external isolation, and the documented pilot acceptance tests.